AI-POWERED INBOX MANAGEMENT SYSTEM

Master Correction & Implementation Prompt

For: Antigravity Development Team

Date: 11 March 2026

# 0. Context & Current Status

✅ Gmail OAuth 2.0 is DONE. Microsoft Graph API auth is IN PROGRESS. Do NOT regenerate OAuth code.

Based on a full cross-check of all source documents (inbox_agent_design_doc.xlsx, inbox_management_backlog.xlsx, inbox_mgmt_user_stories_tracker.xlsx, personal_project_tracker.xlsx, and the existing mcp.py), the following corrections, additions, and build instructions must be applied before proceeding.

| Component | File | Status |
| --- | --- | --- |
| AG-01 Intake Agent | agents/intake_agent.py | ✅ Built — wire real Gmail/Outlook send |
| AG-02 Classification | agents/classification_agent.py | ✅ Built — verify thresholds below |
| AG-04 Response Agent | agents/response_agent.py | ✅ Built — replace send stub |
| AG-06 Audit Agent | agents/audit_agent.py | ✅ Built — wire real DB |
| AG-00 Orchestrator | agents/orchestrator.py | ✅ Wired — AG-03 & AG-05 are stubs |
| LLM Client | mcp_tools/llm_client.py | ✅ Built — Groq + Gemini + Mistral |
| PII Scanner | utils/pii_scanner.py | ✅ Built |
| Retry Utils + DLQ | utils/retry_utils.py | ✅ Built |
| DB Schema | db/schema.sql | ✅ Built — add tenant_id column |
| Settings | config/settings.py | ✅ Built |
| AG-03 Routing Agent | agents/routing_agent.py | ❌ STUB — build now (Priority 1) |
| AG-05 SLA Agent | agents/sla_agent.py | ❌ STUB — build now (Priority 1) |
| AG-07 Analytics Agent | agents/analytics_agent.py | ❌ Missing — Sprint 11-12 |
| Gmail/Outlook real send | mcp_tools/gmail_client.py | ❌ Stub — wire to existing mcp.py |
| Real DB integration | audit_agent + agents | ❌ Stub — wire asyncpg |
| Slack webhooks | 3 agents | ❌ TODOs — wire now |
| Domain Config Layer | config/domains/ | ❌ Not started — add before routing |
| main.py entry point | main.py | ❌ Missing |
| requirements.txt | requirements.txt | ❌ Missing |

# 1. Critical Corrections — Apply First

## 1.1  Use Your Existing mcp.py — Do NOT Rebuild Gmail Tools

🚨 IMPORTANT: Your Enterprise MCP Server (mcp.py) already has 18 Gmail tools registered and working. gmail_client.py must wrap these — not rebuild them from scratch. This saves 1–2 weeks of work.

The existing mcp.py exposes these tools that your agents must use directly:

| Existing MCP Tool | Use In Agent | Replaces |
| --- | --- | --- |
| email.gmail_send_email | AG-04 Response — send approved reply | send stub in response_agent.py |
| email.gmail_list_unanswered | AG-01 Intake — poll for new emails | polling stub in intake_agent.py |
| email.gmail_fetch_message | AG-01 Intake — fetch full email body | fetch stub |
| email.gmail_summarize_thread | AG-04 Response — get thread context | manual thread fetch |
| email.gmail_move_to_folder | AG-03 Routing — move email to team folder after routing | new code |
| email.gmail_auto_label_messages | AG-02 Classification — label email after tagging | new code |
| email.gmail_create_draft | AG-04 Response — save draft before analyst review | draft stub |
| email.gmail_suggest_followups | AG-05 SLA — suggest follow-up on aging emails | new code |
| email.gmail_archive_messages | AG-06 Audit — archive closed cases | new code |
| job_orchestrator.submit_job | AG-00 Orchestrator — submit async jobs | manual async |

How to wire it — gmail_client.py must be a thin wrapper only:

from app.domains.email_ai import tools_email as email

from app.domains.document_ai import job_orchestrator

async def send_reply(to, subject, body, thread_id):

return await email.gmail_send_email(to=to, subject=subject, body=body, thread_id=thread_id)

async def poll_inbox():

return await email.gmail_list_unanswered()

## 1.2  Locked Thresholds — Verify in classification_agent.py

These exact values are defined in your design doc. Do not change them:

| Threshold | Value | Action | Agent |
| --- | --- | --- | --- |
| Classification confidence — auto | >= 0.7 | Auto-process through pipeline | AG-02 |
| Classification confidence — human | < 0.7 | Route to human review queue | AG-02 |
| Sentiment score — escalation flag | < -0.5 | Flag + Slack alert to Team Lead via #escalations | AG-02 |
| Auto-send gate — confidence | >= 0.90 | Required for auto-send (all 4 conditions must pass) | AG-04 |
| Auto-send gate — sentiment | >= -0.3 | Required for auto-send | AG-04 |
| Auto-send gate — type | query OR info_request | Required for auto-send | AG-04 |
| Auto-send gate — PII | pii_scan_result == clean | Required for auto-send (hard stop if PII detected) | AG-04 |
| AG-03 routing fallback retry | 2x only | Rule engine: no retry. Claude fallback: retry 2x. | AG-03 |
| AG-05 cron interval | Every 5 minutes | Check all open emails for SLA breach | AG-05 |
| AG-05 Slack alert dedupe | 30 min window | Do not resend same alert within 30 min | AG-05 |
| AG-06 audit retry | Infinite + exponential backoff | Never drop an audit event | AG-06 |

## 1.3  LLM Model Strings — Zero Budget Free Models

⚠️ Do NOT use any Anthropic/Claude model. This is a zero-budget project. Use the free tier models below.

| Agent | Model | Provider | API Base URL |
| --- | --- | --- | --- |
| AG-02 Classification + Sentiment + PII | llama-3.3-70b-versatile | Groq | https://api.groq.com/openai/v1 |
| AG-03 Routing fallback | gemini-2.5-flash-lite | Google AI Studio | Google GenAI SDK |
| AG-04 Response drafting | gemini-2.5-flash-lite | Google AI Studio | Google GenAI SDK |
| AG-07 Analytics insights | mistral-small-latest | Mistral AI | https://api.mistral.ai/v1 |
| AG-00, AG-01, AG-05, AG-06 | NO LLM | — | Pure logic / cron / event-driven |

Rate limits to design around:

- Groq free tier: 30 req/min, 14,400 req/day — batch Classification + Sentiment into ONE call per email

- Google AI Studio: 1,000 req/day (Gemini 2.5 Flash-Lite) — implement response caching for repeated email types

- Mistral free tier: 1B tokens/month — Analytics runs scheduled, not per-email

## 1.4  Shared State — Exact Variable Names (Do Not Rename)

shared_state.py TypedDict must contain ALL of the following, with exact names from the design doc:

| Agent | State Variables |
| --- | --- |
| AG-00 Global | email_id, current_step, agent_statuses, retry_count, global_sla_deadline |
| AG-01 Intake | raw_email, parsed_email, attachment_paths, ack_sent |
| AG-02 Classification | email_text, classification_result, sentiment_score, confidence, low_confidence_flag |
| AG-03 Routing | classification, routing_matrix, routing_decision, assignment_id |
| AG-04 Response | email_thread, customer_context, draft, tone_score, pii_scan_result, analyst_edits |
| AG-05 SLA | sla_deadline, elapsed_time, alert_80_sent, escalated, current_assignee |
| AG-06 Audit | event_queue, write_buffer, last_flush_time |
| AG-07 Analytics | kpi_snapshot, trend_data, insight_text, report_timestamp |
| Multi-domain (ADD) | tenant_id, domain_config |

# 2. Build Now — AG-03 Routing Agent (Priority 1)

File: agents/routing_agent.py | Sprint: 6 | Duration: 1 week

AG-03 is currently a hardcoded stub returning 'support_tier_1'. It is blocking real email triage for the entire system.

## 2.1  Exact MCP Tools Required

| MCP Tool | Auth Method | Rate Limit | Fallback |
| --- | --- | --- | --- |
| servicenow-mcp | OAuth 2.0 (instance_url, client_id, client_secret) | Varies by instance tier | Fallback to REST API direct call |
| jira-mcp | API Token (Atlassian — site_url, email, api_token) | 300 req/min (Cloud) | Queue writes, retry on failure |
| freshdesk-mcp | API Key (api_key, domain) | 80 req/min (Growth plan) | Exponential backoff on rate limit |
| postgres-mcp | DB Connection String (host, port, dbname, ssl=require) | Pool: max 20, timeout: 10s | Write retries on deadlock |
| email.gmail_move_to_folder | Via existing mcp.py — no new auth needed | Gmail API limits | Log and continue |

## 2.2  Routing Logic — Exact Design

Input:  classification object from AG-02 { type, priority, sla_bucket, confidence }

Output: routing_decision { team, assignee, queue_id, routing_reason, timestamp }

Step 1 — Rule-Based Matrix (no retry, deterministic):

| Email Type | Priority | Routes To | Ticket System |
| --- | --- | --- | --- |
| billing / invoice_dispute / payment_failure | Any | Finance Ops | ServiceNow + freshdesk-mcp tag |
| IT / hardware / software / network / security_incident | High | Tier 2 Engineering | Jira + ServiceNow |
| IT / password_reset / general_it | Low/Med | Tier 1 Support | Jira |
| HR / onboarding / leave / policy | Any | HR Ops | ServiceNow |
| complaint / escalation | Any | Customer Service Lead | ServiceNow escalation queue |
| query / info_request | Low | Customer Service | freshdesk-mcp ticket |
| medical / appointment / prescription | Any | Healthcare Triage (if domain=healthcare) | ServiceNow |

Step 2 — LLM Fallback (when no rule matches):

- Model: gemini-2.5-flash-lite (Google AI Studio)

- Retry: 2x only (not the standard 3x used elsewhere)

- If Claude fallback uncertain → escalate to Team Lead queue (manual)

- Fallback prompt: use prompts/routing_prompt.py (PROMPT-03 from design doc)

Step 3 — Post-routing MCP actions:

- Create ticket in ServiceNow or Jira via MCP (ST-E3-03)

- Call email.gmail_move_to_folder to move email to team folder

- Write routing_decision + reason to postgres audit trail (ST-E3-04)

- Update state: routing_decision, assignment_id

Acceptance Criteria (from backlog):

- 95%+ routing accuracy

- Every routing decision logged with reason

- Routing completes within 15 seconds

- Manual override available to Team Lead via dashboard (ST-E3-05 — Low priority, defer)

# 3. Build Now — AG-05 SLA Agent (Priority 1, parallel with AG-03)

File: agents/sla_agent.py | Sprint: 9 | Framework: LangGraph Node + APScheduler | No LLM

## 3.1  Exact MCP Tools Required

| MCP Tool | Auth | Fallback |
| --- | --- | --- |
| postgres-mcp | DB Connection String | Retry 3x with 1s backoff |
| slack-mcp | Bot Token (xoxb-) ¦ channels: #sla-alerts | Fallback to email alert via gmail-mcp — REQUIRED |
| gmail-mcp (fallback only) | OAuth 2.0 — already done | Used when Slack unavailable |

## 3.2  Exact Logic — All 5 Sub-tasks

ST-E5-01 — Store SLA deadline on intake:

- On AG-01 intake: INSERT sla_deadline into emails table in postgres

- SLA buckets come from domain_config sla_rules (or defaults: high=4h, med=8h, low=24h, very-low=48h)

ST-E5-02 — Cron job: every 5 minutes exactly:

- Query all open emails: SELECT email_id, sla_deadline, elapsed_time, current_assignee FROM emails WHERE status != 'closed'

- Compute: elapsed_pct = (now - created_at) / (sla_deadline - created_at) * 100

ST-E5-03 — Alert at 80% SLA elapsed:

- Fire Slack alert to #sla-alerts channel

- Alert deduplication: do not resend same alert within 30 minutes

- If Slack fails → fallback to email alert via gmail-mcp (do NOT skip silently)

- Update state: alert_80_sent = True

ST-E5-04 — Auto-escalate at 100% breach:

- Reassign to Team Lead queue

- Fire second Slack alert to #sla-alerts + DM to Team Lead

- Update state: escalated = True

ST-E5-05 — Feed SLA data to dashboard:

- Expose SLA elapsed_pct per open email via REST API endpoint

- Frontend polls this every 5 minutes for real-time SLA status

Error handling:

- DB connection failure → retry 3x → log error (do NOT skip the check cycle)

- Slack failure → fallback to gmail-mcp email alert — this is mandatory, not optional

# 4. Priority 2 — Real Database Integration

audit_agent._persist_to_db() is currently a logging stub. No emails are saved to PostgreSQL. This must be wired before the system can be called production-ready.

## 4.1  Tables to Wire (schema.sql already built)

| Agent | Table | Operation | When |
| --- | --- | --- | --- |
| AG-01 Intake | emails | INSERT new row after normalisation | After parsed_email ready |
| AG-02 Classification | emails | UPDATE classification fields | After confidence score returned |
| AG-03 Routing | emails | UPDATE routing_decision, assignment_id | After ticket created |
| AG-04 Response | emails | UPDATE draft, pii_scan_result, analyst_edits, sent_at | After send |
| AG-05 SLA | emails | UPDATE elapsed_time, alert_80_sent, escalated | Every cron cycle |
| AG-06 Audit | audit_log | INSERT every agent action (append-only, never UPDATE/DELETE) | Every state change |
| AG-06 Audit | audit_buffer | INSERT when DB unavailable, flush on reconnect | On DB failure |
| AG-06 Audit Full (Sprint 10) | salesforce via salesforce-mcp | Sync interaction records | On case close |

Library: asyncpg for all PostgreSQL operations. Connection string from config/settings.py.

Add tenant_id column to all tables to support multi-domain architecture (see Section 7).

# 5. Priority 2 — Wire All Slack Webhooks

Three TODO stubs exist in the codebase. Wire all of them now:

| Agent | Channel | Trigger | Fallback |
| --- | --- | --- | --- |
| AG-02 Classification | #escalations | sentiment_score < -0.5 | Email alert via gmail-mcp |
| AG-05 SLA | #sla-alerts | elapsed_pct >= 80% AND at 100% breach | Email alert via gmail-mcp |
| AG-04 Response | #compliance-alerts | PII detected in draft (hard block fired) | Log to audit_log |

Slack config from design doc:

- Auth: Bot Token (xoxb-)

- Config: channel IDs per alert type, signing_secret

- Rate limit: 1 msg/sec per channel

- Each channel ID must be set in config/settings.py as SLACK_CHANNEL_ESCALATIONS, SLACK_CHANNEL_SLA_ALERTS, SLACK_CHANNEL_COMPLIANCE

# 6. Priority 2 — Wire Real Email Send & Poll

## 6.1  Gmail — Wire to Existing mcp.py Tools

Gmail OAuth is DONE. Wire these stubs using existing Enterprise MCP Server tools:

- AckEngine._send_gmail → email.gmail_send_email (via mcp.py)

- intake_agent poll → email.gmail_list_unanswered (via mcp.py)

- intake_agent fetch → email.gmail_fetch_message (via mcp.py)

- response_agent send → email.gmail_send_email (via mcp.py)

- Do NOT build a new Gmail HTTP client. Wrap mcp.py tools only.

## 6.2  Outlook — Microsoft Graph API (Auth In Progress)

Complete Graph client registration first, then wire mcp_tools/graph_client.py:

- Auth: OAuth 2.0 with tenant_id, client_id, client_secret from settings.py

- Rate limit: 2,000 req/10min (Graph API limit)

- Fallback: IMAP/SMTP if Graph unavailable

- delta_sync(): GET /me/mailFolders/inbox/messages with $deltaToken for incremental sync

- send_mail(): POST /me/sendMail with message object

- Wire into: AckEngine._send_outlook, response_agent._send_email for Outlook sources

Required Graph API scopes:

- Mail.Read — for polling / delta sync

- Mail.Send — for ACK and response send

- Mail.ReadWrite — for move to folder

# 7. Multi-Domain Architecture — Add Before Building AG-03

🌐 This system must support multiple domains (Healthcare, IT Support, Billing, HR, Legal, E-commerce, Education, Banking). The routing matrix and classification taxonomy are domain-specific — this layer must be built BEFORE routing_agent.py.

## 7.1  New Files to Add

| File | Purpose |
| --- | --- |
| config/domains/healthcare.py | Taxonomy, SLA rules, routing teams, HIPAA/HITECH compliance config |
| config/domains/it_support.py | Taxonomy, SLA rules, Tier 1/2 routing, ISO27001 config |
| config/domains/billing.py | Taxonomy, PCI-DSS + GDPR config, Finance routing |
| config/domains/hr.py | HR taxonomy, GDPR config, auto_send_allowed=False for sensitive topics |
| config/domains/legal.py | Legal taxonomy, legal privilege rules, auto_send_allowed=False always |
| config/domains/ecommerce.py | Order/returns taxonomy, consumer law compliance |
| config/domains/education.py | FERPA/COPPA compliance, student data handling |
| utils/domain_loader.py | Loads correct domain config at runtime based on tenant_id from DB |

## 7.2  Each Domain Config Must Include

- taxonomy — list of email types for that domain (replaces hardcoded billing|hr|it|complaint|query)

- sla_rules — dict of { type: { bucket, escalate_at } } (replaces hardcoded 4h|8h|24h|48h)

- routing_teams — list of team names (replaces hardcoded Finance Ops, IT Support etc.)

- compliance.standards — list e.g. [HIPAA, HITECH] or [PCI_DSS, GDPR]

- compliance.pii_extra — domain-specific PII patterns e.g. [MRN, NPI, ICD10_code] for healthcare

- auto_send_allowed — bool (False for Healthcare, Legal, Banking always)

- auto_send_types — list of types that can auto-send (only used if auto_send_allowed=True)

- response_tone — string injected into PROMPT-04 e.g. empathetic, clinical, reassuring

## 7.3  Schema Changes

- Add tenants table: tenant_id, domain_id, name, config_overrides (JSONB), created_at, active

- Add tenant_id column to: emails, audit_log, analytics_snapshots, and all other tables

- Add domain_id and domain_config to shared_state.py TypedDict

## 7.4  How Agents Use Domain Config

domain_loader.py loads config at AG-01 intake and injects into LangGraph state. Every subsequent agent reads from state['domain_config'] — never from hardcoded values.

- AG-02: builds classification prompt dynamically from domain_config['taxonomy']

- AG-03: builds routing matrix from domain_config['routing_teams']

- AG-04: checks domain_config['auto_send_allowed'] before firing send

- AG-04: adds domain_config['compliance']['pii_extra'] patterns to PII scanner

- AG-05: reads sla_rules from domain_config instead of hardcoded buckets

# 8. AG-07 Analytics Agent — Full Scope (Sprint 11-12, 2 weeks)

⚠️ AG-07 is 2 sprints of work (Sprint 11-12), not 1 week. All 8 sub-tasks below are required. Do not compress this into the orchestrator polish sprint.

## 8.1  All 8 Sub-tasks

| Sub-task ID | Deliverable | Priority | MCP Tool |
| --- | --- | --- | --- |
| ST-E7-01 | SQL KPI aggregations from postgres — all 22 KPIs | High | postgres-mcp |
| ST-E7-02 | REST API endpoint serving KPI JSON to frontend | High | postgres-mcp |
| ST-E7-03 | React KPI dashboard with 5-minute auto-refresh | High | REST API |
| ST-E7-04 | Date range filters + role-based access control on dashboard | Medium | postgres-mcp |
| ST-E7-05 | Export to Google Sheets via google-sheets-mcp | Low | google-sheets-mcp |
| ST-E7-06 | Mistral pattern-mining prompt over weekly classification data | High | mistral-small-latest |
| ST-E7-07 | Structured automation opportunity report generation | Medium | mistral-small-latest |
| ST-E7-08 | Auto-post weekly insight report to #analytics Slack channel | Medium | slack-mcp |

## 8.2  All 22 KPIs to Track

| Category | KPI | Target | Frequency |
| --- | --- | --- | --- |
| Volume & Productivity | Emails Received / Day | Track baseline | Daily |
| Volume & Productivity | Emails Processed / Agent | > 80/agent/day | Daily |
| Volume & Productivity | Average Handling Time (AHT) | < 8 min | Daily |
| Volume & Productivity | Backlog Volume | < 5% of daily volume | Daily |
| SLA & Timeliness | First Response Time (FRT) | < 2 hours | Real-time |
| SLA & Timeliness | SLA Compliance % | > 95% | Daily |
| SLA & Timeliness | Escalation Rate | < 10% | Weekly |
| SLA & Timeliness | Aging of Open Emails | 0 breaches | Real-time |
| Quality | First Contact Resolution (FCR) | > 85% | Weekly |
| Quality | Re-open Rate | < 5% | Weekly |
| Quality | Error Rate | < 2% | Weekly |
| Quality | QA Score % | > 90% | Weekly |
| Customer Experience | CSAT Score | > 4.0 / 5.0 | Monthly |
| Customer Experience | Complaint Rate | < 1% | Monthly |
| Customer Experience | Negative Sentiment Trend | Declining trend | Weekly |
| Compliance & Risk | HIPAA/GDPR Adherence | 100% | Daily |
| Compliance & Risk | Documentation Completeness | 100% | Weekly |
| Compliance & Risk | Audit Findings Count | 0 critical | Monthly |
| Automation & Efficiency | % Auto-Classified Emails | > 90% | Daily |
| Automation & Efficiency | % Auto-Responses Sent | > 40% | Daily |
| Automation & Efficiency | Manual Effort Reduction | > 30% | Monthly |
| Automation & Efficiency | Cost Per Email | Track & reduce | Monthly |

## 8.3  Scheduling

- AG-07 runs on a SCHEDULE — NOT in the main email pipeline flow

- Daily KPI snapshot: 11:55 PM UTC every day

- Weekly full report: Sunday 11:55 PM UTC

- On failure: notify Ops via Slack, skip cycle — do NOT block pipeline

- Use APScheduler (same as AG-05) — not a LangGraph node in the email flow

# 9. Missing Files — Build in This Order

## 9.1  Prompt Files (All 6 Required — PROMPT-03 Was Missing)

| File | Prompt ID | Agent | Status |
| --- | --- | --- | --- |
| prompts/classification_prompt.py | PROMPT-01 | AG-02 Classification | ✅ Exists |
| prompts/sentiment_prompt.py | PROMPT-02 | AG-02 Sentiment | ✅ Exists |
| prompts/routing_prompt.py | PROMPT-03 | AG-03 Routing fallback | ❌ MISSING — build now |
| prompts/response_draft_prompt.py | PROMPT-04 | AG-04 Response | ✅ Exists |
| prompts/pii_scan_prompt.py | PROMPT-05 | AG-04 PII Scanner | ✅ Exists |
| prompts/analytics_insight_prompt.py | PROMPT-06 | AG-07 Analytics | ✅ Exists |

routing_prompt.py must implement PROMPT-03 exactly:

- System: You are a routing expert. Route emails to the correct team. Available teams loaded from domain_config['routing_teams']. Return JSON only.

- User: Route this email: Type: {{type}}, Priority: {{priority}}, Subject: {{subject}}, Summary: {{body_summary}}

- Return JSON: { team, reason, confidence }

## 9.2  Entry Point & Project Glue

| File | Purpose | Key Contents |
| --- | --- | --- |
| main.py | Entry point — polling loop | Calls run_pipeline() per email. Starts APScheduler for AG-05 and AG-07. Handles SIGTERM gracefully. |
| requirements.txt | All Python dependencies | langraph, asyncpg, groq, google-generativeai, mistralai, fastmcp, apscheduler, pydantic-settings, httpx, python-dotenv |
| .env.example | Env var template | All keys from settings.py: GROQ_API_KEY, GOOGLE_API_KEY, MISTRAL_API_KEY, POSTGRES_URL, SLACK_BOT_TOKEN, GMAIL_CREDENTIALS, GRAPH_CLIENT_ID, etc. |

# 10. Recommended Build Order — Corrected

| Week | Deliverable | Why This Order |
| --- | --- | --- |
| Week 1 | domain_loader.py + config/domains/ (all 7 domain files) | Must exist before routing_agent reads routing_teams |
| Week 1 | agents/routing_agent.py (AG-03) — replaces stub | Unlocks real email triage. Blocking the full pipeline. |
| Week 1 | prompts/routing_prompt.py (PROMPT-03) | Required by routing_agent fallback |
| Week 2 | agents/sla_agent.py (AG-05) — replaces stub | Unlocks SLA enforcement. Parallel priority with routing. |
| Week 2 | Wire Slack webhooks (3 TODO stubs) | Needed for SLA alerts and escalations to work |
| Week 3 | Real DB integration — asyncpg into audit + all agents | Makes system production-auditable |
| Week 3 | Add tenant_id to all DB tables + shared_state | Required for multi-domain support |
| Week 4 | gmail_client.py — wrap existing mcp.py tools (NOT rebuild) | Makes auto-ACK and auto-send actually fire |
| Week 4 | graph_client.py — complete Outlook delta sync + send | Complete ST-E1-02 (Graph auth in progress) |
| Week 5 | main.py + requirements.txt + .env.example | Makes project runnable end-to-end |
| Week 6 | agents/analytics_agent.py (AG-07) — all 8 sub-tasks | Sprint 11-12 scope. React dashboard + REST API included. |
| Week 7 | Test suite — unit + integration | Confidence before deploy |

# 11. Test Suite Requirements

| Test Type | What to Test | Pass Criteria |
| --- | --- | --- |
| Unit | EmailNormaliser — 4 source payloads (Gmail, Outlook, Zendesk, Freshdesk) | All 4 normalize to identical schema |
| Unit | Classification thresholds — confidence < 0.7 → human queue | Routes to human queue, not pipeline |
| Unit | Sentiment threshold — score < -0.5 → escalation flag + Slack | Flag set, Slack called |
| Unit | should_auto_send() gate — all 4 conditions (confidence, sentiment, type, PII) | All 4 must pass. Any single fail = no auto-send. |
| Unit | PIIScanner — regex layer with synthetic SSN, credit card, email, MRN | 100% detection, hard block fires |
| Unit | AG-03 routing matrix — each email type routes to correct team | All types map correctly |
| Unit | AG-05 SLA — 80% alert fires, dedup within 30 min, 100% escalation | Alerts fire exactly once per window |
| Integration | run_pipeline() end-to-end with mock Gmail payload | Email flows intake→classify→route→response→audit |
| Integration | Simulate DB downtime — audit buffer fills and flushes on reconnect | Zero events dropped |
| Integration | PII hard-block — send never fires when PII detected | 0 emails sent with PII |
| Integration | Multi-domain — healthcare payload uses HIPAA rules, auto_send_allowed=False | Domain config correctly applied |

# 12. MCP Tool Registry — Master Reference

All 13 MCP tools used across the system. Source of truth from inbox_agent_design_doc.xlsx — MCP Tool Registry sheet.

## 12.1  Core Registry — Tool ID, Category & Agent Assignments

| ID | Tool | Category | Used By Agents |
| --- | --- | --- | --- |
| MCP-01 | gmail-mcp | Email | AG-01 (poll/intake), AG-04 (send reply), AG-05 (Slack fallback alert) |
| MCP-02 | outlook-mcp | Email | AG-01 (poll/intake), AG-04 (send reply) |
| MCP-03 | zendesk-mcp | Ticketing | AG-01 (ticket ingestion) |
| MCP-04 | freshdesk-mcp | Ticketing | AG-01 (intake), AG-02 (write tags), AG-03 (routing) |
| MCP-05 | servicenow-mcp | ITSM | AG-03 (create/assign ticket) |
| MCP-06 | jira-mcp | Project Mgmt | AG-03 (create/assign ticket) |
| MCP-07 | anthropic-claude-mcp | LLM | REPLACED — see Section 1.3. Use Groq / Gemini / Mistral free models instead. |
| MCP-08 | postgres-mcp | Database | AG-00, AG-02, AG-03, AG-05, AG-06, AG-07 |
| MCP-09 | slack-mcp | Notifications | AG-02 (#escalations), AG-05 (#sla-alerts), AG-04 (#compliance-alerts), AG-07 (#analytics) |
| MCP-10 | salesforce-mcp | CRM | AG-04 (customer context), AG-06 Full Sprint 10 (sync records) |
| MCP-11 | hubspot-mcp | CRM | AG-04 (fallback), AG-06 (fallback to salesforce-mcp) |
| MCP-12 | filesystem-mcp | Storage | AG-01 (attachment store), AG-06 (archive) |
| MCP-13 | google-sheets-mcp | Analytics Export | AG-07 (weekly KPI export) |

## 12.2  Auth & Configuration

| Tool | Auth Method | Key Config Parameters |
| --- | --- | --- |
| gmail-mcp | OAuth 2.0 (Google) | scopes: gmail.readonly + gmail.send |
| outlook-mcp | OAuth 2.0 (Microsoft Graph) | tenant_id, client_id, client_secret |
| zendesk-mcp | API Token (Basic Auth) | subdomain, email, api_token |
| freshdesk-mcp | API Key | api_key, domain |
| servicenow-mcp | OAuth 2.0 | instance_url, client_id, client_secret |
| jira-mcp | API Token (Atlassian) | site_url, email, api_token |
| postgres-mcp | DB Connection String | host, port, dbname, user, password, ssl=require |
| slack-mcp | Bot Token (xoxb-) | channel IDs per alert type, signing_secret |
| salesforce-mcp | OAuth 2.0 (Connected App) | client_id, client_secret, instance_url |
| hubspot-mcp | Private App Token | access_token, portal_id |
| filesystem-mcp | Service Account / IAM Role | base_path or S3 bucket config |
| google-sheets-mcp | Service Account (JSON key) | spreadsheet_id, sheet_name |

## 12.3  Rate Limits & Fallback Strategies

| Tool | Rate Limit | Fallback Strategy |
| --- | --- | --- |
| gmail-mcp | 500 req/day (free tier) — use batch for bulk | Fallback to SMTP if MCP unavailable |
| outlook-mcp | 2,000 req/10min (Graph API limit) | Fallback to IMAP/SMTP |
| zendesk-mcp | 700 req/min (Enterprise) | Queue + retry on HTTP 429 |
| freshdesk-mcp | 80 req/min (Growth plan) | Exponential backoff on rate limit |
| servicenow-mcp | Varies by instance tier | Fallback to REST API direct call |
| jira-mcp | 300 req/min (Cloud) | Queue writes, retry on failure |
| postgres-mcp | Pool: max 20 connections. Query timeout: 10s. | Read replica for analytics. Write retries on deadlock. |
| slack-mcp | 1 msg/sec per channel | Fallback to email alert via gmail-mcp — MANDATORY, not optional |
| salesforce-mcp | 100,000 API calls/24hr (Enterprise) | Fallback to hubspot-mcp |
| hubspot-mcp | 150 req/10sec | Fallback to direct DB write |
| filesystem-mcp | No hard limit. File size max: 25MB | Local disk fallback if cloud storage unavailable |
| google-sheets-mcp | 300 req/min (Sheets API v4) | Export to CSV as fallback |

## 12.4  Existing Enterprise MCP Server (mcp.py) — Use These, Do Not Rebuild

These tools are already registered and working in your Enterprise MCP Server. Wire agents directly to these — do not create duplicate implementations.

| Registered Tool | Source Module | Wire Into Agent |
| --- | --- | --- |
| email.gmail_list_unanswered | app.domains.email_ai.tools_email | AG-01 Intake — primary poll source |
| email.gmail_list_messages | app.domains.email_ai.tools_email | AG-01 Intake — list all messages |
| email.gmail_fetch_message | app.domains.email_ai.tools_email | AG-01 Intake — fetch full email body |
| email.gmail_fetch_thread | app.domains.email_ai.tools_email | AG-04 Response — full thread context |
| email.gmail_summarize_thread | app.domains.email_ai.tools_email | AG-04 Response — auto-summarize for draft context |
| email.gmail_send_email | app.domains.email_ai.tools_email | AG-01 ACK send + AG-04 approved reply send |
| email.gmail_create_draft | app.domains.email_ai.tools_email | AG-04 Response — save draft before analyst review |
| email.gmail_generate_reply_draft | app.domains.email_ai.tools_email | AG-04 Response — alternative draft generation |
| email.gmail_auto_label_messages | app.domains.email_ai.tools_email | AG-02 Classification — label after tagging |
| email.gmail_move_to_folder | app.domains.email_ai.tools_email | AG-03 Routing — move email to team folder post-routing |
| email.gmail_suggest_followups | app.domains.email_ai.tools_email | AG-05 SLA — follow-up suggestions on aging emails |
| email.gmail_archive_messages | app.domains.email_ai.tools_email | AG-06 Audit — archive closed cases |
| email.gmail_search_messages | app.domains.email_ai.tools_email | AG-06 Audit — search for case emails |
| email.gmail_list_drafts | app.domains.email_ai.tools_email | AG-04 Response — list pending drafts |
| email.gmail_delete_draft | app.domains.email_ai.tools_email | AG-04 Response — delete rejected draft |
| email.gmail_fetch_profile | app.domains.email_ai.tools_email | AG-01 Intake — verify sender profile |
| job_orchestrator.submit_job | app.domains.document_ai.job_orchestrator | AG-00 Orchestrator — submit async jobs |
| job_orchestrator.get_job_status | app.domains.document_ai.job_orchestrator | AG-00 Orchestrator — monitor job status |
| filesystem.read_file | app.domains.document_ai.tools_filesystem | AG-01 Intake — read attachment content |
| filesystem.write_file | app.domains.document_ai.tools_filesystem | AG-01 Intake + AG-06 Audit — store files |
| filesystem.list_directory | app.domains.document_ai.tools_filesystem | AG-06 Audit — list archived attachments |
| filesystem.search_files | app.domains.document_ai.tools_filesystem | AG-06 Audit — search by case ID |
| filesystem.get_file_info | app.domains.document_ai.tools_filesystem | AG-01 Intake — validate attachment metadata |

# Summary — What Was Wrong, What Is Now Correct

| Issue | Was Wrong | Now Correct |
| --- | --- | --- |
| gmail_client.py | Planned as full rebuild | Thin wrapper over existing mcp.py tools only |
| AG-03 MCP tools | Missing freshdesk-mcp | servicenow-mcp + jira-mcp + freshdesk-mcp + postgres-mcp |
| AG-03 retry | Not specified | Rule engine: no retry. Claude fallback: 2x only |
| AG-03 acceptance | Not specified | Must complete within 15 seconds |
| AG-05 cron interval | Not specified | Every 5 minutes exactly |
| AG-05 Slack fallback | Not mentioned | Mandatory fallback to gmail-mcp email alert |
| AG-05 dashboard feed | Not in plan | ST-E5-05: SLA data feeds real-time dashboard |
| AG-07 scope | Treated as 1 week task | 2 full sprints (Sprint 11-12), 8 sub-tasks, React dashboard included |
| PROMPT-03 | Missing from prompts/ folder | prompts/routing_prompt.py — build now |
| Multi-domain | Not in plan at all | config/domains/ + domain_loader.py — build before AG-03 |
| tenant_id | Missing from all tables | Add to all DB tables and shared_state.py |
| LLM model string | Claude / not specified | Groq llama-3.3-70b / Gemini 2.5 Flash-Lite / Mistral small |
| salesforce-mcp | Missing from AG-06 full | Required for Sprint 10 AG-06 Audit Full |
| Build order | Partial / incorrect | Domain config → AG-03 → AG-05 → DB → send → main.py → AG-07 |

The design doc (inbox_agent_design_doc.xlsx), backlog (inbox_management_backlog.xlsx), and user stories tracker (inbox_mgmt_user_stories_tracker.xlsx) are the single source of truth. When in doubt, refer to them — not this prompt.